ResumeAI – Master Implementation Specification

Antigravity Development & Research Execution Plan

This document is the single implementation reference for Antigravity. Implement ResumeAI stage-by-stage. Inspect the existing project first, preserve working functionality, do not fabricate data or results, and stop after every stage until its acceptance criteria pass.

# 1. Project Objective

Build ResumeAI, an advanced NLP + Machine Learning system for resume–job matching, suitability prediction, skill-gap analysis, explainable job ranking, and job recommendation.

Accept PDF/DOCX resumes and extract structured information.

Extract and normalize skills; distinguish explicit and inferred skills.

Use an LLM for contextual skill inference and job-requirement analysis.

Use TF-IDF as a classical baseline and a pretrained transformer for semantic embeddings.

Engineer resume–job features and train Logistic Regression, Random Forest, and XGBoost.

Evaluate an ensemble only after evaluating individual models.

Rank jobs, identify skill gaps, and explain predictions with SHAP where supported.

Provide a Streamlit UI and reproducible experiment outputs for an IEEE paper.

# 2. Target Project Structure

ResumeAI/
├── app/
│   ├── nlp/ (parser.py, extractor.py, skill_extractor.py, skill_normalizer.py, section_detector.py)
│   ├── embeddings/ (embedding_model.py, similarity.py, reranker.py)
│   ├── llm/ (client.py, skill_inference.py, requirement_analysis.py, prompts.py)
│   ├── features/ (tfidf_features.py, skill_features.py, experience_features.py, education_features.py, feature_pipeline.py)
│   ├── ml/ (train.py, evaluate.py, predict.py, logistic_model.py, random_forest.py, xgboost_model.py, ensemble.py)
│   ├── explainability/ (shap_explainer.py)
│   ├── jobs/ (job_loader.py, job_api.py, job_ranker.py)
│   └── utils/ (config.py, logger.py)
├── data/ (raw/, processed/, jobs/, external/)
├── models/ (embeddings/, classifiers/, vectorizers/)
├── experiments/ (baseline/, transformer/, ml_comparison/, ablation/)
├── frontend/ (app.py)
├── tests/
├── notebooks/
├── reports/ (figures/, metrics/, experiments/)
├── requirements.txt
├── README.md
├── .env.example
└── train.py

# 3. Technology Responsibilities

| Layer | Technology | Purpose |
| --- | --- | --- |
| NLP | PDF/DOCX parsing + NLP | Structured resume/job information |
| Classical NLP | TF-IDF + cosine similarity | Lexical baseline |
| Pretrained model | BGE-base-en-v1.5 or approved equivalent | Semantic embeddings |
| LLM | Configurable provider | Contextual skill inference and requirement analysis |
| ML baseline | Logistic Regression | Interpretable classifier |
| ML | Random Forest | Nonlinear feature interactions |
| Advanced ML | XGBoost | Boosted-tree classifier |
| Ensemble | Soft/weighted voting | Combine models only if justified |
| Explainability | SHAP where supported | Feature contribution explanations |
| Ranking | Embedding retrieval + optional reranker + ML | Job ordering |

## Stage 1 – Inspect and Stabilize

Inspect repository before modifying it.

Run current app and tests.

Verify PDF/DOCX parsing and NLP extraction.

Preserve working code.

Verify requirements.txt, .env.example, configuration, logging, and tests.

Do not implement later stages.

Acceptance criterion: Existing upload → extraction → information display works and tests pass.

## Stage 2 – Modularize NLP

Separate parser, extractor, section detector, skill extractor, and skill normalizer.

Preserve current behavior and add tests.

Acceptance criterion: Structured output reliably contains available contact, skills, education, experience, projects, and certifications.

## Stage 3 – Skill Normalization

Map aliases such as JS/JavaScript/ECMAScript and Postgres/PostgreSQL to canonical skills.

Track source as explicit/inferred, confidence, and evidence.

Acceptance criterion: Equivalent skill names map correctly without losing provenance.

## Stage 4 – LLM Skill Intelligence

Create provider-independent LLM client.

Implement contextual skill inference, normalization assistance, job-requirement extraction, and evidence extraction.

Never use LLM as the final suitability classifier.

Keep inferred skills separate from explicit skills.

Acceptance criterion: Structured LLM output works for skill inference and job requirements, with graceful failure.

## Stage 5 – Pretrained Embeddings

Integrate BGE-base-en-v1.5 as primary semantic candidate.

Keep existing MiniLM/Sentence Transformer as baseline when present.

Cache embeddings where practical and record model/version/configuration.

Acceptance criterion: Resume and job text produce reproducible embeddings.

## Stage 6 – Semantic Similarity

Calculate resume–job cosine similarity.

Where practical calculate section-level similarity for skills, experience, projects, and overall text.

Store standardized features.

Acceptance criterion: Valid resume–job pairs produce semantic features without dimension/preprocessing errors.

## Stage 7 – TF-IDF Baseline

Implement TF-IDF vectorization and cosine similarity.

Save vectorizer configuration/model.

Keep it as a reproducible classical baseline.

Acceptance criterion: Deterministic TF-IDF similarity features are produced.

## Stage 8 – Job Dataset/API

Support a fixed research dataset.

Create modular live job API interface.

Document source/license/fields/limitations.

Do not automatically mix live jobs into training.

Acceptance criterion: Research and live inference modes are separate and consume standardized job records.

## Stage 9 – Feature Engineering

Build resume–job feature vectors including TF-IDF similarity, transformer similarity, skill match, missing skills, inferred-skill match, required/matched counts, experience match, education match, section completeness, projects, certifications, and documented quality features.

Prevent leakage.

Acceptance criterion: Feature matrix is documented and contains no target leakage.

## Stage 10 – Training Dataset

Create reproducible training-data builder.

Use documented real/available data; do not fabricate labels or synthetic samples unless explicitly approved.

Define Good Fit/Potential Fit/No Fit from documented labeling methodology.

Use train/validation/test separation and store metadata.

Acceptance criterion: Reproducible labeled feature dataset is produced with provenance.

## Stage 11 – Logistic Regression

Train baseline Logistic Regression.

Use appropriate preprocessing/class handling.

Save model/configuration.

Evaluate accuracy, precision, recall, F1, confusion matrix, and ROC-AUC when applicable.

Acceptance criterion: Reproducible baseline training/evaluation completes.

## Stage 12 – Random Forest

Train Random Forest.

Perform controlled hyperparameter tuning/cross-validation.

Save best model/configuration and evaluation outputs.

Acceptance criterion: Random Forest is reproducibly trained and evaluated.

## Stage 13 – XGBoost

Train XGBoost as advanced tree model.

Use controlled tuning and validation/cross-validation.

Save model/configuration and evaluate using the same protocol.

Acceptance criterion: XGBoost is reproducibly trained and evaluated.

## Stage 14 – Model Comparison

Compare LR, RF, and XGBoost using the same held-out protocol.

Generate metrics, confusion matrices, and comparison plots.

Select deployment candidate only from measured results.

Acceptance criterion: Reproducible comparison report exists.

## Stage 15 – Ensemble

Implement soft/weighted voting after individual models work.

Compare ensemble against individual models.

Do not deploy it if it does not improve the selected criteria.

Acceptance criterion: Ensemble performance is quantitatively compared.

## Stage 16 – Explainability

Implement SHAP or suitable explanation method.

Show positive/negative feature contributions tied to real model features.

Acceptance criterion: Prediction can be accompanied by a traceable explanation.

## Stage 17 – Job Ranking

Generate features for each job.

Apply semantic retrieval and ML suitability prediction.

Rank using documented logic; keep ranking separate from training.

Acceptance criterion: A resume produces an ordered job list with prediction and matching details.

## Stage 18 – Skill Gap

Compare required skills with explicit/inferred candidate skills.

Report matched, missing, explicit, and inferred skills without misrepresenting inferred skills as explicit.

Acceptance criterion: Each job has a transparent skill-gap report.

## Stage 19 – Reranking

Optionally rerank top-k jobs with a suitable pretrained reranker/cross-encoder.

Evaluate whether it improves ranking metrics before adoption.

Acceptance criterion: Reranking is measurable and optional.

## Stage 20 – Streamlit Integration

Create Dashboard, Resume Analysis, Extracted Information, Skill Intelligence, ATS Analysis, Job Matching, Skill Gap, Explainability, and Model Performance views.

Keep UI separate from core modules.

Acceptance criterion: Complete pipeline works from Streamlit.

## Stage 21 – Research Experiments

Run TF-IDF baseline.

Run MiniLM baseline if available.

Run BGE.

Compare LR/RF/XGBoost.

Compare ensemble.

Run feature ablation.

Compare explicit skills vs explicit + LLM-inferred skills.

Evaluate reranking if implemented.

Acceptance criterion: Experiments are saved under experiments/ with configuration and results.

## Stage 22 – Evaluation

Generate classification metrics: accuracy, precision, recall, F1, confusion matrix, ROC-AUC where appropriate.

Generate ranking metrics such as Precision@K, Recall@K, MRR, NDCG@K where supported.

Document dataset/population and limitations.

Acceptance criterion: All reported results trace to saved experiments.

## Stage 23 – Reproducibility

Save models, vectorizers, embedding configuration, hyperparameters, metrics, plots, dataset metadata, and experiment configuration.

Use deterministic seeds where appropriate.

Update README with reproduction commands.

Acceptance criterion: Documented workflow can be reproduced.

## Stage 24 – IEEE Research Outputs

Generate dataset statistics, feature descriptions, model configurations, comparison tables, ablation results, confusion matrices, SHAP plots, and sample recommendations.

Never invent numerical results.

Save CSV/JSON results for paper writing.

Acceptance criterion: reports/ contains evidence for Results and Discussion.

# 4. Feature Specification

| Group | Features |
| --- | --- |
| Lexical | TF-IDF cosine similarity |
| Semantic | Transformer/BGE cosine similarity |
| Skills | Skill match ratio, missing-skill ratio, inferred-skill match ratio, required count, matched count |
| Experience | Experience match and documented experience-difference features |
| Education | Education/degree match |
| Resume quality | Section completeness, project count, certification count, documented quality features |
| LLM-derived | Inferred skills, confidence, evidence, provenance |

# 5. Data and Research Rules

Do not fabricate datasets, labels, citations, metrics, or model results.

Do not create synthetic training data unless explicitly approved later.

Document dataset source, license, number of records, fields, preprocessing, and labeling methodology.

Keep research/training data separate from live job listings.

Do not automatically use live API results for training.

Avoid resume/job leakage between train and test.

Do not tune on the final test set.

Use the same evaluation protocol when comparing models.

Do not assume BGE, XGBoost, an ensemble, LLM inference, or reranking improves performance; verify experimentally.

# 6. LLM Output Contract

Example structure:
{
  "skills": [
    {
      "name": "MongoDB",
      "source": "inferred",
      "confidence": 0.82,
      "evidence": "MERN application"
    }
  ],
  "requirements": ["Node.js", "MongoDB", "REST API"]
}

The numeric confidence above is only an example format, not a measured project result.

# 7. Streamlit Output

Resume upload and processing status

Extracted information

Explicit/inferred skills with evidence

ATS/resume-quality features

TF-IDF and semantic similarity

Ranked jobs

Good Fit / Potential Fit / No Fit prediction

Matched and missing skills

Model explanation

Model-performance comparison

# 8. Antigravity Stage Protocol

Execute exactly one stage at a time.

At the end of every stage, run relevant tests and the application where applicable.

Report files created/modified, commands executed, what passed, failures/blockers, and remaining work.

Do not silently implement later stages.

Do not change architecture without documenting the reason.

Stop after the stage report and wait for the next instruction.

# 9. Master Instruction to Antigravity

Read this entire document before coding. Treat it as the master implementation specification. First inspect the existing ResumeAI repository and start Stage 1 only. Preserve working functionality. Do not implement future stages until the current stage acceptance criteria pass. Do not fabricate datasets, labels, metrics, citations, or improvements. Keep explicit and LLM-inferred skills separate. Do not use the LLM as the final suitability classifier. At the end of Stage 1, run tests, report changes/results, and stop.

# 10. Research Questions Enabled by the Implementation

Does transformer semantic similarity provide useful information beyond TF-IDF?

Does BGE provide better semantic matching than the existing sentence-transformer baseline on the evaluated data?

Which of Logistic Regression, Random Forest, and XGBoost performs best on the engineered resume–job features?

Does adding LLM-inferred skills improve suitability prediction or job-ranking metrics compared with explicit skills alone?

Does feature fusion improve prediction compared with individual feature groups?

Does reranking improve job retrieval/ranking metrics?

# 11. First Antigravity Command

“Read ResumeAI_Master_Implementation_Plan.docx completely. Do not implement the whole project at once. First inspect the existing repository and start Stage 1 only. Preserve all working functionality. At the end, provide the Stage 1 report and stop.”